AGENTAUTH

Project Roadmap

Ephemeral Credentialing for AI Agents

| 55,550+ Lines of Code | 7 Phases Development Lifecycle | 80+ Commits Across 2 Repos |
| --- | --- | --- |

Updated: February 18, 2026

REPOSITORY MAP

Multi-Repo Architecture

| Repo | Path | Description |
| --- | --- | --- |
| agentAuth (this repo) | /Users/divineartis/proj/agentAuth | Go broker, sidecar proxy, Ed25519 challenge-response, audit trail |
| agentauth-app | /Users/divineartis/proj/agentauth-app | Python showcase app — SDK, CLI, dashboard, demo agents, attack simulator |

The Python showcase app was originally developed in this repo (M11–M14 milestones) and later extracted to agentauth-app as a standalone project. The agentauth-app repo has upstream set to this repo. Commits from both repos are tracked below.

OVERALL PROGRESS

Roadmap Status Overview

Phase 0: Architecture & Design   4/4 features (100%)

Phase 1: Go Broker & Sidecar   11/11 features (100%)

Phase 2: Python Showcase App   8/8 features (100%)

Phase 3: Runtime Hardening   5/5 features (100%)

Phase 4: Demo Polish & Expansion   3/10 features (30%)

Phase 5: Production Readiness   0/12 features (0%)

Phase 6: Market Launch   0/8 features (0%)

TOTAL PROJECT PROGRESS   31/58 features (53%)

Progress Snapshot

| Metric | Feb 17 | Feb 18 | Delta |
| --- | --- | --- | --- |
| Total Features | 50 | 55 | +5 |
| Completed | 28 (56%) | 31 (56%) | +3 |
| Blocked | 1 | 0 | -1 (P0 audit persistence resolved) |
| Planned | 21 | 24 | +3 (new items surfaced) |
| Phases Completed | 3 of 7 | 3 of 7 | -- |
| Total LOC | 55,550 | 55,550+ | -- |
| Git Commits Mapped | -- | 80+ (across both repos) | -- |

| PHASE 0 Architecture & Design | COMPLETED Feb 15, 2026 |
| --- | --- |

| # | Feature | Status | Git Evidence (agentAuth) |
| --- | --- | --- | --- |
| 0.1 | Ephemeral Agent Credentialing Pattern (v1.2) | COMPLETED | e129a3c initial AgentAuth M00-M03 scaffold |
| 0.2 | Threat Model & Trust Boundaries | COMPLETED | e129a3c initial AgentAuth M00-M03 scaffold |
| 0.3 | Tool-Based Enforcement Architecture | COMPLETED | e129a3c initial scaffold; f7ce4e0 integrate revocation check into validation middleware |
| 0.4 | Cloud IAM Research (AWS / GCP / Azure) | COMPLETED | 2270c9e ADR-003: SPIFFE-compatible ID decision; 9a86fe3 ADR-002: prioritize MVP requirements |

4/4 complete

| PHASE 1 Go Broker & Sidecar | COMPLETED Feb 15–16, 2026 |
| --- | --- |

| # | Feature | Status | LOC | Git Evidence (agentAuth) |
| --- | --- | --- | --- | --- |
| 1.1 | JWT Token Service | COMPLETED | 301 | e129a3c M00-M03 scaffold; bbb5aba sid claim support; 407272c sidecar token exchange service |
| 1.2 | SPIFFE Identity Service | COMPLETED | 308 | e129a3c M00-M03 scaffold; 2270c9e ADR-003: SPIFFE-compatible ID |
| 1.3 | Scope Engine & Wildcard Matching | COMPLETED | 353 | e129a3c M00-M03 scaffold; fb5d020 scope attenuation for delegation (M07-T01) |
| 1.4 | Admin Service & Ceiling CRUD | COMPLETED | 804 | e129a3c M00-M03 scaffold; 8970a02 multi-scope sidecar activation fix; c024cad dynamic scope ceiling management |
| 1.5 | SHA-256 Hash-Chained Audit Log | COMPLETED | 225 | cd6f3e9 audit core package; c662bac AuditHdl wired into broker; 692b333 audit events from register/authz/revoke; 7649326 audit integration tests |
| 1.6 | Scope-Attenuated Delegation | COMPLETED | 211 | fb5d020 M07-T01 scope attenuation; 2b565bc M07-T02 DelegSvc; e7bffe8 M07-T03 chain verification; 7ceac9a M07-T04 POST /v1/delegate; 0fbb3c6 M07-T05 wire into main.go |
| 1.7 | Multi-Level Revocation | COMPLETED | 113 | 4c69108 revocation service (4-level); e48cc8a POST /v1/revoke handler; f7ce4e0 revocation check in middleware; dd145b8 wire into broker |
| 1.8 | Mutual TLS & Heartbeating | COMPLETED | 434 | c2eaf55 M06 mutual auth with ADR-001; e5454b9 peer/initiator identity checks; 365335a responder binding + discovery |
| 1.9 | Sidecar Proxy | COMPLETED | 2,516 | 4239a23 config loader; 951c835 broker HTTP client; 4aed8e5 auto-bootstrap; dfd7cb8 developer-facing handlers; abc6d9b main entrypoint; 8ffb4bd Phase 1 binary; 4a4f932 thread-safe state; 914e72b background renewal; a908b3b agent registry; bbff0fe challenge/register client; 1b75ad5 lazy registration; 2cec226 BYOK handler; 21c591b integration tests |
| 1.10 | SQLite Persistence | COMPLETED | 254 | dac4c29 activation token replay protection; 4c2733d SQLite audit persistence |
| 1.11 | Go Test Suite (147% coverage) | COMPLETED | 9,607 | 1f17def revocation tests; 7649326 audit tests; 104c0da sidecar E2E test; c837559 Go smoketest (12 steps); 21401e6 containerized broker smoke test |

11/11 complete

| PHASE 2 Python Showcase App | COMPLETED Feb 15–16, 2026 |
| --- | --- |

Phase 2 was originally prototyped in agentAuth (milestones M11–M14) and then extracted to agentauth-app as a standalone Python project. The table below shows commits from both repos. The agentAuth commits are historical — that code no longer exists in this repo.

| # | Feature | Status | LOC | Git Evidence (Both Repos) |
| --- | --- | --- | --- | --- |
| 2.1 | Python SDK (5 Sub-Clients) | COMPLETED | 439 | agentAuth: 00b1a81 M12-T01: BrokerClient + AgentBase agentauth-app: faafb7b base HTTP client; e7454b5 operator/developer/security modules; e2bb7a6 facade properties |
| 2.2 | Typer CLI (Full Command Suite) | COMPLETED | 353 | agentAuth: af8364b M13-T06: simulator CLI agentauth-app: 5802991 operator commands; 5a2de83 developer commands; 1fd139d security commands; 9b471da demo commands |
| 2.3 | Identity-First Pipeline | COMPLETED | 1,019 | agentAuth: 4c2f173 M12-T02 Agent A; cb8f9c2 M12-T03 Agent B; 20d8648 M12-T04 Agent C; 176e366 M12-T05 orchestrator agentauth-app: d20df9f demo data pipeline; 56c7960 identity-first pipeline + UI overhaul; c79df77 runtime scope narrowing |
| 2.4 | Tool System (8 Tools) | COMPLETED | 329 | agentAuth: 0b49fa4 M11-T01 FastAPI resource server; 44fe364 M11-T02 token validation agentauth-app: c37ae0a tool-based scope enforcement with mock data |
| 2.5 | HTMX Dashboard (3 Personas) | COMPLETED | 451 | agentAuth: 95444c7 M14-T02 HTMX frontend agentauth-app: 049c852 FastAPI app + tab routing; afc9ad7 HTMX endpoints for 3 personas |
| 2.6 | SSE Real-Time Web UI | COMPLETED | 1,035 | agentAuth: 1ef0a3d M14-T01 dashboard backend; 95444c7 M14-T02 HTMX frontend; fd807e2 M14-T03 tests agentauth-app: 34c31a1 web UI with SSE streaming + scope enforcement |
| 2.7 | Docker Compose Full Stack | COMPLETED | -- | agentAuth: 55c29bb multi-stage Dockerfile; 213de97 broker+sidecar build; 884f493 compose config agentauth-app: 18e4acb Docker Compose full stack (broker + sidecar + app) |
| 2.8 | Python Test Suite (71% coverage) | COMPLETED | 2,652 | agentAuth: 6e2a514 M11-T03 resource server tests; 3fa3ff4 M12-T06 demo-agent tests; fd807e2 M14-T03 dashboard tests agentauth-app: 06b269d integration smoke test; 78dbd71 identity + escalation tests |

8/8 complete

| PHASE 3 Runtime Hardening | COMPLETED Feb 16–17, 2026 |
| --- | --- |

Runtime hardening spans both repos. The Go broker/sidecar enforcement is in agentAuth; the Python-side scope narrowing and CLI commands are in agentauth-app.

| # | Feature | Status | Git Evidence (Both Repos) |
| --- | --- | --- | --- |
| 3.1 | Runtime Scope Narrowing | COMPLETED | agentAuth: c9e3eae phase4 token exchange with scope attenuation; 6f37229 scope format pre-validation; c024cad dynamic scope ceiling management agentauth-app: c79df77 runtime scope narrowing — broker-native data boundary enforcement |
| 3.2 | Immediate Revocation on Policy Violation | COMPLETED | agentAuth: 4c69108 revocation service; f7ce4e0 revocation check in middleware; 12a5af6 audit recording on all denial paths agentauth-app: 0d2b58a immediate revocation on policy violation — zero tool calls permitted |
| 3.3 | CLI Ceiling Management (4 Commands) | COMPLETED | agentAuth: c024cad dynamic scope ceiling management with audit trail agentauth-app: 33fb0b2 CLI ceiling management, wildcard ceiling fix, user stories |
| 3.4 | FIX-001: Wildcard Ceiling for Compound Scopes | COMPLETED | agentAuth: 8970a02 multi-scope sidecar activation fix; c024cad dynamic scope ceiling management agentauth-app: 33fb0b2 wildcard ceiling fix |
| 3.5 | FIX-002: Broad + Narrowed Scopes at Registration | COMPLETED | agentAuth: c9e3eae token exchange with scope attenuation; 5921750 empty sidecar_id derivation guard agentauth-app: 0974f02 broad + narrowed scopes at registration fix |

5/5 complete

| PHASE 4 Demo Polish & Data Expansion | ACTIVE Feb 17+, 2026 |
| --- | --- |

| # | Feature | Status | Notes / Git Evidence |
| --- | --- | --- | --- |
| 4.1 | Persist Audit Log to SQLite | COMPLETED | Audit events survive broker restarts. AA_DB_PATH configurable. Health endpoint returns db_connected and audit_events_count. ¦ agentAuth: 4c2733d SQLite audit persistence; 9290e9d merge to develop |
| 4.2 | Sidecar ID Auto-Discovery | COMPLETED | Sidecar health returns sidecar_id. Integration tests passing. ¦ agentAuth: 50a2809 exchange/denial metrics + health endpoint; 9eaf773 lastRenewal/startTime state; 3a0677a structured logging + Prometheus |
| 4.3 | Docker Compose pulls from GitHub repo | COMPLETED | Broker/sidecar build from devonartis/agentAuth develop branch. No local broker code in app repo. ¦ agentAuth: 213de97 multi-stage build; 55c29bb Dockerfile + compose |
| 4.4 | Orders / Transactions Database | PLANNED | Second data source for cross-database scoping. |
| 4.5 | 4 New Order Tools | PLANNED | get_customer_orders, get_order_detail, get_invoice, issue_refund. |
| 4.6 | 4 New Admin/Internal Tools | PLANNED | search_audit_log, get_system_metrics, export_customer_data, flag_for_review. |
| 4.7 | Run All 18 User Stories | PLANNED | 6 legitimate + 8 attack + 4 operator workflows. |
| 4.8 | Decompose pipeline.py (1,019 → 6 modules) | PLANNED | Refactor for maintainability. Target repo: agentauth-app. |
| 4.9 | Automated Scope Narrowing Tests | PLANNED | Unit tests for _scope_matches_any(), registration scope building, _enforce_tool_call(). Target repo: agentauth-app. |
| 4.10 | Attack Simulation Test Suite (12 scenarios) | PLANNED | Real adversarial tests. |

3/10 complete

| PHASE 5 Production Readiness | UPCOMING Target: Q2 2026 |
| --- | --- |

| # | Feature | Status | Backlog Ref |
| --- | --- | --- | --- |
| 5.1 | Real Authentication (Session/JWT/SSO) | PLANNED | Backlog #8. Current _authenticate_user() is a mock. |
| 5.2 | Ceiling Request Workflow | PLANNED | Backlog #4. Developer requests scopes, operator approves/denies. |
| 5.3 | List Active Sidecars & Agents | PLANNED | Backlog #5, #6. GET /v1/admin/sidecars and GET /v1/agents. |
| 5.4 | RBAC on Admin API | PLANNED | Separate operator, security, and compliance roles. |
| 5.5 | HA / Clustering | PLANNED | No single point of failure for the broker. |
| 5.6 | Real Database Adapter | PLANNED | Replace in-memory data with PostgreSQL or MongoDB. |
| 5.7 | CI/CD Pipeline | PLANNED | Automated build, test, deploy. |
| 5.8 | External Security Audit | PLANNED | Third-party review of credential system. |
| 5.9 | Rate Limiting on Ceiling Updates | PLANNED | Backlog #11. |
| 5.10 | Dashboard: Show Scope Narrowing | PLANNED | Backlog #10. Target repo: agentauth-app. |
| 5.11 | Ceiling Change Audit History in CLI | PLANNED | Backlog #9. |
| 5.12 | Operator Docs: Runtime Ceiling Management | PLANNED | Backlog #3. |

0/12 complete

| PHASE 6 Market Launch | FUTURE Target: Q3 2026 |
| --- | --- |

| # | Feature | Status | Git Evidence |
| --- | --- | --- | --- |
| 6.1 | AgentAuth Cloud (Hosted SaaS) | PLANNED | -- |
| 6.2 | Open Source Core + Enterprise | PLANNED | -- |
| 6.3 | Multi-Framework SDK (Python, Node.js, Go + LangChain, CrewAI, AutoGen) | PLANNED | -- |
| 6.4 | Scope Playground / Simulator | PLANNED | -- |
| 6.5 | Webhooks on Ceiling Change | PLANNED | -- |
| 6.6 | Anomaly Detection | PLANNED | -- |
| 6.7 | Ceiling Diff Preview (dry-run) | PLANNED | -- |
| 6.8 | Multi-Sidecar Management | PLANNED | -- |

0/8 complete

RECENT CHANGES

What Changed Since Feb 17

Resolved

- P0 blocker: Audit log persistence to SQLite (was BLOCKED, now DONE)

- Sidecar ID auto-discovery (was PLANNED, now DONE)

- Docker Compose builds from GitHub repo (no local broker snapshot)

New Items Added

- Attack simulation test suite (12 adversarial scenarios)

- Rate limiting on ceiling updates (surfaced from backlog)

- Dashboard scope narrowing visualization (surfaced from backlog)

- Ceiling change audit history in CLI (surfaced from backlog)

- Operator docs for runtime ceiling management (surfaced from backlog)

Key Architecture Change

- Python showcase app extracted from agentAuth to standalone agentauth-app repo. Broker builds from devonartis/agentAuth GitHub repo directly. Clean separation between the Go security engine and the Python showcase app.

GIT COMMIT SUMMARY

Commits by Phase

Phase 0 — Architecture & Design (agentAuth)

| Commit | Summary |
| --- | --- |
| e129a3c | Initial AgentAuth M00-M03 scaffold |
| 9a86fe3 | ADR-002: prioritize MVP requirements |
| 2270c9e | ADR-003: SPIFFE-compatible ID decision |

Phase 1 — Go Broker & Sidecar (agentAuth)

| Commit | Summary |
| --- | --- |
| e129a3c | M00-M03 core: token, SPIFFE, scope, admin |
| 4c69108 | M04: revocation service with 4-level support |
| e48cc8a | M04: POST /v1/revoke handler |
| f7ce4e0 | M04: revocation check in validation middleware |
| dd145b8 | M04: wire revocation service into broker |
| c2eaf55 | M06: mutual authentication with ADR-001 |
| fb5d020 | M07-T01: scope attenuation for delegation |
| 2b565bc | M07-T02: DelegSvc delegation token creation |
| e7bffe8 | M07-T03: delegation chain verification |
| 7ceac9a | M07-T04: POST /v1/delegate handler |
| 0fbb3c6 | M07-T05: wire delegation, live tests, docs |
| 45378c8 | M08: RFC7807 error factory |
| 04dfbb0 | M08: Prometheus metrics primitives |
| 863f95b | M08: health and metrics endpoints |
| cd6f3e9 | M05: audit core package |
| c662bac | M05: AuditHdl wired into broker |
| 692b333 | M05: audit events from register, authz, revoke |
| 4239a23 | Sidecar P1: configuration loader |
| 951c835 | Sidecar P1: broker HTTP client |
| 4aed8e5 | Sidecar P1: auto-bootstrap sequence |
| dfd7cb8 | Sidecar P1: developer-facing handlers |
| abc6d9b | Sidecar P1: main entrypoint |
| 4a4f932 | Sidecar P2: thread-safe state + renewal config |
| 914e72b | Sidecar P2: background token renewal |
| a908b3b | Sidecar P2: ephemeral agent registry |
| 1b75ad5 | Sidecar P2: lazy agent registration |
| 2cec226 | Sidecar P2: BYOK registration handler |
| 1bcca60 | Sidecar Obs: Prometheus metrics |
| fa62c3d | Sidecar Obs: register handler metrics + agent gauge |
| fa975d9 | Sidecar Resilience: circuit breaker config |
| edd6aa0 | Sidecar Resilience: circuit breaker with sliding-window |
| cc59f0e | Sidecar Resilience: wire circuit breaker into token handler |
| 6cc7110 | Sidecar Resilience: bootstrap retry with backoff |
| bbb5aba | Token: sid claim support |
| dac4c29 | Store: activation token replay protection |
| 407272c | Token: sidecar token exchange service |
| c9e3eae | Sidecar P4: token exchange with scope attenuation |
| 4c2733d | P0: SQLite audit persistence |

Phase 2 — Python Showcase App

agentAuth (historical — code moved to agentauth-app):

| Commit | Summary |
| --- | --- |
| 0b49fa4 | M11-T01: FastAPI resource server with seed data |
| 44fe364 | M11-T02: token validation middleware |
| 6e2a514 | M11-T03: resource server integration tests |
| 00b1a81 | M12-T01: BrokerClient + AgentBase with Ed25519 |
| 4c2f173 | M12-T02: Agent A DataRetriever |
| cb8f9c2 | M12-T03: Agent B Analyzer with delegation |
| 20d8648 | M12-T04: Agent C ActionTaker |
| 176e366 | M12-T05: orchestrator A->B->C workflow |
| 3fa3ff4 | M12-T06: demo-agents integration tests |
| de3cbe4 | M13-T01: credential theft attack |
| d7b95d3 | M13-T02: lateral movement attack |
| 8b39fb1 | M13-T03: agent impersonation attack |
| 06dc1bd | M13-T04: privilege escalation attack |
| f973adf | M13-T05: accountability check |
| af8364b | M13-T06: simulator CLI and docs |
| 1ef0a3d | M14-T01: dashboard backend with SSE |
| 95444c7 | M14-T02: HTMX frontend with dark theme |
| fd807e2 | M14-T03: dashboard integration tests |

agentauth-app (current):

| Commit | Summary |
| --- | --- |
| d3cd6dc | Showcase app design — dashboard + CLI + SDK |
| 9871a7b | Project scaffolding — pyproject.toml, docs, fixtures |
| faafb7b | SDK: base HTTP client with broker/sidecar helpers |
| e7454b5 | SDK: operator, developer, and security modules |
| e2bb7a6 | SDK: facade properties |
| 5802991 | CLI: operator commands — auth, launch-token, health |
| 049c852 | Dashboard: FastAPI app, base template, tab routing |
| 18e4acb | Docker Compose full stack — broker + sidecar + app |
| 5a2de83 | CLI: developer commands — token request, renew, inspect |
| d20df9f | Demo data pipeline — 3-agent scenario |
| 1fd139d | CLI: security commands — audit list, verify-chain, revoke |
| afc9ad7 | Dashboard: HTMX endpoints for 3 persona tabs |
| 06b269d | Integration smoke test — full lifecycle |
| 477eb2b | Code review fixes — error handling, healthcheck |
| 183dedf | ExampleAgent with real LLM + identity + scope escalation |
| eda4653 | Customer support example with prompt injection demo |
| 68a47b5 | Data pipeline example with research/writer/review agents |
| 78dbd71 | Scope ceiling for examples + identity tests |
| 9b471da | CLI demo commands for customer-support and data-pipeline |
| 34c31a1 | Web UI with SSE streaming + scope enforcement |
| c37ae0a | Tool-based scope enforcement with mock customer data |

Phase 3 — Runtime Hardening

agentAuth:

| Commit | Summary |
| --- | --- |
| c024cad | Dynamic scope ceiling management with audit trail |
| c9e3eae | Token exchange with scope attenuation + lineage |
| 8970a02 | Fix: multi-scope sidecar activation |
| 12a5af6 | Wire audit recording into all middleware denial paths |
| 204787b | Audit recording on delegation attenuation violation |
| 3b9feb3 | Enrich scope ceiling denial log with audit fields |

agentauth-app:

| Commit | Summary |
| --- | --- |
| 8c36752 | Dynamic scope ceiling management across broker, sidecar, and Python app |
| 56c7960 | Identity-first pipeline, broker-centric enforcement, UI overhaul |
| 21a4832 | Demo realism fixes (Fixes 1-6) |
| 0d2b58a | Immediate revocation on policy violation — zero tool calls |
| c79df77 | Runtime scope narrowing — broker-native data boundary enforcement |
| 33fb0b2 | CLI ceiling management, wildcard ceiling fix, user stories |
| 0974f02 | Broad + narrowed scopes at registration fix |

Phase 4 — Demo Polish (completed items, agentAuth)

| Commit | Summary |
| --- | --- |
| 4c2733d | P0: SQLite audit persistence, health, observability |
| 9290e9d | Merge p0-audit-persistence-and-fixes into develop |
| 50a2809 | Sidecar: exchange/denial metrics + health endpoint |
| 3a0677a | Sidecar: observability — structured logging + Prometheus |

PRIORITIZED GAPS

Remaining Work Items

Must-Have for Demo (Phase 4 remaining)

| Priority | Feature | Description |
| --- | --- | --- |
| P1 | Orders database + 4 order tools | Without a second data source, the cross-database scoping story is incomplete. Target: agentauth-app. |
| P2 | 18 user stories end-to-end | 6 happy path + 8 attacks + 4 operator workflows. Spans both repos. |
| P3 | Attack simulation tests | Automated adversarial tests that validate the audit trail catches every intrusion attempt. |
| P4 | Scope narrowing unit tests | Zero automated tests exist for the core security logic. Target: agentauth-app. |

Must-Have for Production (Phase 5 critical path)

| Priority | Feature | Description |
| --- | --- | --- |
| P5 | Real authentication | The mock _authenticate_user() is a security gap. Identity must come from session/JWT, not ticket text. |
| P6 | Ceiling request workflow | Without this, scope management is ad-hoc and unaudited. |
| P7 | List sidecars/agents | Operators can’t manage what they can’t see. |
| P8 | CI/CD pipeline | No automated quality gate today. |

Nice-to-Have (Phase 5/6)

| Priority | Feature | Description |
| --- | --- | --- |
| P9 | Pipeline refactor (1,019 LOC → 6 modules) | Target: agentauth-app |
| P10 | RBAC on admin API | Role separation for operators |
| P11 | HA / Clustering | Eliminate single point of failure |
| P12 | External security audit | Third-party credential system review |